## Slide 1: First Project Delivery
App to diagnose anxiety and stress
// May 2021
May 12, 2021

## Slide 2: Our Objective
To realize some small tests to detect if a person has Anxiety or Stress and provide support with homemade solutions
Project Name Pending

## Slide 3: Project Definition
Provide an easy way to treat small mental issues without the need of a professional, and facilitate comunication with professionals
Innovation
We want to take care of the mental health of students in order to provide better life quality
Motivation

## Slide 4
Project Plan

## Slide 5: Investigation Plan
Our points to investigate were:
Figure out how feasible is to diagnose someone with an online test.
Easy ways to treat mental issues.
What mental diseases we should focus on.
We investigate those points with the help of a professor from the faculty of psychology.

## Slide 6: PROJECT TIMELINE
Investigate and identify our Personas for the project
1st Sprint
Create mock-ups with feedback from the users
2nd Sprint
Work on the communication between the user and a psychologist
4th Sprint
Investigate ways to treat the users without being overwhelming
3rd Sprint
*Each sprint lasts between one and two weeks

## Slide 7: ROLES
Team Leader / Researcher
UI Designer / Coder
Jose
UI Designer / Coder
César
Rodrigo

## Slide 8: Personas
We’ve already interviewed some people, but we haven’t analyzed the interviews yet, but we will have it finished by the end of the week

## Slide 9: Requirements
The system will allow to perform anonymous tests.
Online Tests
The system will recommend free resources based on the test results.
Resources
The system will give contacts of professionals for the users to treat their suffering.
Contacts

## Slide 10: Methodology
To develop the project we’ll use Agile with HCI practices. In every interaction we will:
Create a mock-up.
Receive feedback from the users and fine-tune the mock-up.
Develop the page.

## Slide 11
Value Delivered
Team process to assign values to every user story using cards.
Metric performed by the Product Owner to measure the impact of the members.
Planning Poker
Measure contribution of members

## Slide 12: THANKS!
DO YOU HAVE ANY QUESTIONS?
chesarglez429@gmail.com
rodrigoh.gongora@gmail.com
Please keep this slide for attribution
NAME OF THE PROJECT PENDING
https://github.com/Rodrigoh2702/HCI2021